YouTube Shorts Automation Platform

Round 2 — Outstanding Items on the Revised Implementation Plan

Reference: follow-up to “YouTube Shorts Automation – Clarification Questions and Change Requests” (Round 1) and the vendor's revised implementation plan.

Document version: 1.0   |   Status: Awaiting vendor response

The revised implementation plan resolved 12 of the 16 items raised in Round 1, including a strong reworking of the delivery phasing. This document covers the remaining 7 items: 3 carried over from Round 1 that are still open or only partially addressed, and 4 new findings identified while reviewing the revision itself.

# Carried Over From Round 1

| ID | Item | Observation | Requested Action / Question | Vendor Response |
| --- | --- | --- | --- | --- |
| N-01 | Repo path contains a space | Still `d:/Projects/YT AUTOMATION/` in the revised repository structure — unchanged from Round 1. | Rename to a space-free path (e.g. yt-automation) before build begins. |  |
| M-08 | CI present, but no CD | The GitHub Actions workflow covers linting and testing only. No deployment automation is described for promoting a passing build to staging/production. | Confirm whether deployment automation is deferred to Milestone 3 and will be described there, or add it now. |  |
| C-04 | Semantic check is transcript-only | The added semantic_check.py evaluates the segment's transcript, hook, and payoff — it re-validates narrative coherence but does not inspect the finished render. Nothing currently verifies the subject stayed in frame, captions don't overlap or run off-screen, or the audio mix is intelligible. | Add a check (automated or via human review) that evaluates the finished render itself, not only the text behind it. |  |

# New Findings From Round 2 Review

| ID | Item | Observation | Requested Action / Question | Vendor Response |
| --- | --- | --- | --- | --- |
| R2-01 | Duration limits defined in two places | The quality gate's technical check hardcodes duration bounds (15–60s, or configured max ≤180s) separately from clip-selection's MIN/MAX_SEGMENTS_PER_VIDEO config. A mismatch could cause the gate to reject clips that selection was configured to produce. | Confirm both read from a single shared configuration value, not independent constants. |  |
| R2-02 | Encryption method as described is inaccurate | The plan describes “AES-128/256-CBC via cryptography.fernet.Fernet,” but Fernet's specification is fixed to AES-128-CBC + HMAC-SHA256 — it has no 256-bit option. | Confirm AES-128 (Fernet's actual guarantee) is sufficient, or specify a different implementation if AES-256 is genuinely required. |  |
| R2-03 | Clip status naming inconsistency | The review-queue module describes states as WAITING_APPROVAL → APPROVED/REJECTED, but the Clip.status enum in the data model only defines QUALITY_CHECK — no WAITING_APPROVAL. | Reconcile the two: add WAITING_APPROVAL to the schema as a distinct state, or confirm it is meant to be synonymous with QUALITY_CHECK. |  |
| R2-04 | Recommended LLM is deprecated | Gemini 1.5 Flash and 2.0 Flash are being retired (Google has announced a June 1, 2026 shutdown for 2.0 Flash/Flash-Lite); the current Flash lineup has moved well past this generation. Building against the recommended models would not work as of the current date. | Update the recommendation to a currently supported model, and make the specific model/version a swappable config value given how quickly this changes. |  |

# Summary

None of these 7 items are severe enough to block progress on their own, but R2-04 (deprecated LLM recommendation) should be corrected before any implementation work references a specific model, since the named models would not function as of the current date. The remaining items are small clarifications and consistency fixes that are cheapest to resolve now, before code is written against the mismatched assumptions.